Final Dissertation

[Company name] | [Company address]

Author

Luke Milnes 40407039

2026

Table of Contents

Chapter 1 Spec Revamp and Analysis	1

1.Project Definition and Users (~0.5 pages)	1

2.Contexuals Analysis and Project Rationale (~1 page)	2

3.1 Technical Strategy and Requirements (~1.5 pages)	2

4. High-Level Work Plan (~1 page)	4

Appendix:	5

Chapter Testing	6

Test Strategy	6

Test cases	6

Regression testing	6

Summary of testcases	6

Chapter Evaluation	7

# Chapter 1 Spec Revamp and Analysis

## 1.Project Definition and Users (~0.5 pages)

  - Project Title: Crux Conqueror

  - Problem Statement:

Whilst there are several web apps that assist users with logging ascents, finding training partners or route planning. There is an overall lack of a structured all-in-one training platform that combines KPI’s such as finger-strength, technique training, nutrition, custom tuned session planning and community interaction- including a gamified approach and/or through user profiles.

1.3 System Overview and User Profile:

The System Overall will provide climbers with a personalised user profile which can:

- Log and monitor their training sessions and KPIs such as nutrition, climbing grade or finger strength.

- Track their personal performance through a progress dashboard, potential leaderboards against followed users or friends.

- Receive customised Ai feedback on training sessions or Ai-suggested training sessions.

- Access to training videos and online forums for discussions.

Primary users:

- Dedicated Climbers: who require a structured tracking system to stay in peak condition and recover properly.

- Basic/Casual Climbers: New to climbing or climb casually, want to start taking climbing seriously but don’t know where to start, might not be interested in tracking calories etc. but could be interested in.

## 2.Contexuals Analysis and Project Rationale (~1 page)

2.1 Current Context & Existing solutions:

Many Bouldering and climbing communities are increasingly using more mobile and web applications to connect with other users; log climbs they’ve done and discover new routes in nearby areas. Some Examples of apps like this include TheCrag and TopLogger, these apps allow climbers to log their ascents, track their progress and engage with their communities.

While these tools are rated well and are seen as good at what they do, the generally all lack an integrated, training environment which is actively focused on measurable progress metrics such as finger-strength and nutrition.

Additionally, A lot of climbing apps tend to separate training data and metrics from community data, which requires climbers to jump between sometimes 2/3 different platforms or apps to properly track workouts, nutrition, set goals, and receive feedback on their progress.

Few Apps seem to provide engaging, gamified ways of encouraging climbers to keep up with their goals and encouraging community driven competition.

Many climbers, particularly indoor boulderers, tend to visit their local gym without a structured training plan. Instead, they would often climb whichever routes appear most interesting at the time, completely neglecting targeted exercises or training plans. This type of mindset can future goals and performance of climbers and can make progress harder to measure without a baseline.

2.2 Benefits of the Proposed System:

Crux Conqueror will provide a more centralised, structured app that plans on

- Improved engagement through gamification

- Structured progression

- Future scalability

- Knowledge sharing and community

- Modular architecture

2.3 Initial Risk Identification:

- User Engagement

- Data Security and Privacy

- Technical Complexity

- Limited testing opportunities

- Scalability

## 3.1 Technical Strategy and Requirements (~1.5 pages)

3.1 High Level Requirements

| Category | Requirement Statement | Justification/Scope Definition |
| --- | --- | --- |
| FR 1 | The System must let users create and manage their own user profiles, training logs and set goals. | Will help support user progress tracking and |
| FR 2 | The system should allow users to record or monitor KPIs (finger strength, climbing grade, nutrition and intensity of workouts etc. | Outputs measurable data which can be used for progress tracking. |
| FR 3 | The system presents user progress data in an interactive dashboard which is intuitive to read, including charts, streaks, and leaderboard comparisons against friends or followers. | Allow users to visualize their improvements and can drive engagement in the app through gamification. |
| FR 4 | The System must provide a community forum or feed where users can share training tips or talk about upcoming climbing events etc. | Builds a community of users who would use this web app, improving motivation and long-term app retention. |
| NFR 1 (Security) | All accounts and user data, passwords, personal details should be securely stored via encryption and always transmitted on HTTPS | Data protection should be taken seriously and is essential when holding any type of personal information. |
| NFR 2 (UI) | The User Interface should be intuitive, feature responsive design and be accessible on all devices, desktop and mobile. | The web app needs to be accessible for all and should not impede users from using it. |
| NFR 3 (Maintainability) | The design should be modular and well documented to allow future extensions to the app without major architectural changes. | Long term Scalability for a web app is important for implementing future changes. |
| NFR 4 (Performance) | Total time elapsed from clicking widgets to being taken to the correct URL should be under 5 seconds, Page load should be under 3 seconds. | Makes the app feel smooth, responsive and benefits overall user experience. |

3.2 Proposed Technology Stack and Rationale

| Technology/Tool (e.g., Python, React, MySQL, Unity | Category (e.g., Backend, Database, Framework) | Technical Rationale (Links to specific HLR) |
| --- | --- | --- |
| My SQL | Database | Existing knowledge on SQL, MYSQL is widely supported, easy to learn from w3schools, and cleanly integrated with java. (FR1, FR2). |
| Java Spring boot | Backend Framework | I am Knowledgeable in java and object orientated programming, so Spring boot will help with building modularly. Handles user profiles (FR1), training log storage (FR2), Community posts (FR4). |
| Java | Back-end | Primary programming language, and language I’m most confident in. integrates well with databases API’s, microservices etc. (FR1, FR2, FR3) |
| JUnit | Testing | Allows testing of features such as user profile management, KPI recordings or dashboards etc. Integrates well with Java. (FR1, FR2, FR3, FR4, NFR1, NFR3) |
| GitHub | Version control | Allows me to easily roll back updates or code submitted through commits and issues allowing me to track progress. |
| Docker | Deployment | It will simplify deployment and maintenance, whilst ensuring consistency between deployment and development. (NFR3, NFR4) |
| AWS (free) | Cloud Deployment | Allows remote access for testing and supports docker containers, meaning easier web app deployment. (NFR4) |
| Thymeleaf | Front-end “template engine” | I have never used it before, but it is regarded as working well with Spring boot for user views and is Java based. (FR3, FR4, NFR2) |
| Chart.js | Front-end | Integrates well with Thymeleaf, allows charts to be added to dashboards, graphs or leaderboards. (FR2, FR3) |

## 4. High-Level Work Plan (~1 page)

| Phase/Sprint | Deliverables | Dates | Duration |
| --- | --- | --- | --- |
| Planning and Research | Define Project spec (Feature requirements, project idea, user personas, user stories, proposed technologies etc.) | 06/10/2025 – 03/11/2025 | 4 weeks |
| System Design | UI wireframes, confirm dev stacks, system architecture and database ERD. | 04/11/2025 – 02/12/2025 | 4 weeks |
| Backend Implementation | Implement Spring boot backend | 10/11/2025- 06/01/2026 | 8 weeks |
| Interim Demo | Have a working backend and prototype to present in a video | 09/01/2026 |  |
| Frontend Development | Build UI, User Progress Dashboards and Community feeds, forums | 22/12/2025 – 17/02/2026 | 8 weeks |
| Integration and refinement | Begin Integrating backend and frontend, add gamification elements and Ai | 22/01/2026 – 11/03/2026 | 7 weeks |
| Testing and Evaluation | Perform user level tests on functionality, usability and potentially gather user feedback | 06/02/2026 – 26/03/2026 | 7 weeks |
| Deployment and Documentation | Use Docker to containerize and deploy to cloud, write up documentation and final system report. | 10/03/2026 – 27/04/2026 | 7 weeks |
| Final Submission | Have all the above done and submit final dissertation. | 27/04/2026 |  |

## Appendix:

| User Story | Priority |
| --- | --- |
| As I user, I want access to my own unique and personaliseable account so that my progress can be saved. | High |
| I want to be able to set my own personalised goals and growth which are trackable over time | High |
| I want to be able to track KPI’s such as finger strength, nutrition, and climbing grades. | High |
| I want to be able to see my progress against other climbers through leaderboards or streaks. | High |
| As a user, I want to be able to follow and add people in the community and compare my statistics to theirs. | High |
| I should be able to log my climbs, sessions and workouts, including their durations and intensities. | High |
| I wish to be able to access the community forum to see how other climbers are doing. | Medium |
| I want there to be built in notifications or pop ups when people interact with my posts or profile. | Medium |
| I would like this webapp to be accessible via my phone and by desktop. | Medium |
| I shouldn’t have to wait too long for webpages to load. | Medium |
| I think that secure password generation and account recovery, would make me more comfortable with using this webapp | Medium |
| I struggle to understand climbing metrics and would appreciate information about each one. | Medium |
| If I am an admin on a forum, I would like the ability to restrict content such as abuse or spam | low |
| I would like to be able to toggle my profile to public or private. | low |
| I would find it helpful to be able to filter through forums to find specific content. | low |
| Being able to download my data to my phone would be helpful | low |

# Chapter Testing

No big tables of all tests, more a description of testing strategies and structure and how you derive test cases refer to the bulk of test in appendices.

Include pie charts retest stats, how they went with a business style summary.

Highlight failure and how you went about fixing it.

## Test Strategy

## Test cases

## Regression testing

## Summary of testcases

Examples of coverage, test success, percentage retest.

# Chapter Evaluation

What you would do in the future if you could and how you would go about doing it.